This Agreement ("Agreement") is entered into as of the date of signature by and between:

**Client:**

SAAI PHYSIOTHERAPY AND FITNESS CLINIC,

20A/10, SAKTHI NAGAR (SENGODAMPALAYAM BUS STOP), THINDAL

**Developer:**

Venkatagiriraju Udayakumar

IV-B.E.CSE

Knowledge Institute of Technology

Mobile: 9344907558

**Project Details:**

Project Name: Saai Physio Management

Platform: Web Application

Project Duration: 2 months

Start date: 20-12-2023

End date: 10-02-2024

**Client Side Requirements:**

The web application shall include the following modules:

1. Create Record Module: Collects patient's personal details, contact details, and medical measurement values to create records.

2. Find Record Module: Enables searching for patient records using their mobile number and displays all patient details.

3. In-Patient Billing and Out-Patient Billing Module: Generates patient bills using their mobile number, based on their treatment type, and includes multiple payment modes.

4. Login Module: Allows access only to authorized personnel.

**Service Provided:**

- Free modifications for the initial 3 months after deployment.

- Creation of a database exclusively for the clinic's use.

- Initial cost of the application: 10,000 INR (limited to the result publishing module).

- Future charges may vary based on additional requirements.

**Timeline and Cost Estimation:**

**Stage 1:** Requirements Analysis and Planning (5 days)

Understanding the client's requirements

Planning the development process

**Stage 2:** Design and Database Setup (10 days)

Designing the user interface

Setting up the database structure

**Stage 3:** Module Development (25 days)

Creating the Create Record Module

Implementing the Find Record Module

Developing In-Patient and Out-Patient Billing Module

Setting up the Login Module

**Stage 4:** Testing and Quality Assurance (8 days)

Testing all modules for functionality

Addressing any bugs or issues

Ensuring data security measures

**Stage 5:** Deployment and Client Training (5 days)

Deploying the application to the client's server

Providing training to authorized personnel

Finalizing documentation and handover process

**Here's the cost breakdown for each stage based on the calculation provided in the original agreement:**

**Stage 1:** Requirements Analysis and Planning (5 days)

Cost: 5 \* 6 \* 300 = 9,000 INR

**Stage 2:** Design and Database Setup (10 days)

Cost: 10 \* 6 \* 300 = 18,000 INR

**Stage 3:** Module Development (25 days)

Cost: 25 \* 6 \* 300 = 45,000 INR

**Stage 4:** Testing and Quality Assurance (8 days)

Cost: 8 \* 6 \* 300 = 14,400 INR

**Stage 5:** Deployment and Client Training (5 days)

Cost: 5 \* 6 \* 300 = 9,000 INR

**Total Cost:** 9,000 + 18,000 + 45,000 + 14,400 + 9,000 = **95,400 INR**

**Disclaimer:**

The developer shall not be held responsible for any future data-related risks arising from the usage of the application.

**Terms and Conditions:**

**1. Payment Terms:**

- The client agrees to pay the initial cost of 10,000 INR upon signing this agreement.

- Subsequent charges will follow the agreed-upon terms for additional services.

**2. Project Timeline:**

- The project is expected to be completed within 3 months from the start date.

- Delays due to factors beyond the developer's control may extend the timeline.

**3. Modifications:**

- Free modifications are provided for the first 3 months post-deployment.

- Additional modifications after the initial period are subject to separate negotiation.

**4. Data Security**:

- The developer ensures reasonable measures to secure data within the application.

- External security breaches beyond the developer's control are not the developer's responsibility.

**Signatures of Acceptance:**

Client: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Saai Physiotherapy and Fitness Clinic

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Developer: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_Venkatagiriraju Udayakumar

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

This Agreement constitutes the entire understanding between the Client and the Developer and supersedes all prior agreements, understandings, negotiations, and discussions, whether oral or written, between the parties.